## Slide 1
CS691 CAPSTONE · FALL 2026 · DELIVERABLE 1
Wanderwise
Personalized Travel Recommender
One traveler, one city, one plan that actually works.
Team 4 - Sprint 0: Project Foundation
Sushma · Srija · Ali · Siddhu · Bala · Ram
Notes: Contributor: Srija (title slide). Rebuilt into the unified theme.

## Slide 2
OVERVIEW
Agenda
1
Team Roles & Responsibilities
Who owns what across the seven-person team
2
Problem Statement & Description
The gap in travel planning, and what we build
3
Personas
Who we design for, and their needs
4
Technologies & Algorithms
The stack, the ML ranker, and the optimizer
5
Project Schedule
Four sprints from foundation to MVP
6
Team Working Agreement
How we meet, collaborate, and stay accountable
7
MVP
The smallest genuinely usable product
8
Retrospective & Wiki
Sprint 0 review and project links
Wanderwise · Team F2026-Team4 · Sprint 0
2
Notes: Contributor: Srija (agenda).

## Slide 3
THE TEAM
Team Roles & Responsibilities
Six members, clearly defined ownership.
SU
Sushma
Data Collection & Preprocessing
Collects and cleans travel, attraction, and place data.
SR
Srija
Scrum Master
Coordinates sprints, meetings, task tracking, and the Agile workflow.
Ali
Backend & AI
Backend services, preference extraction, and trip-state management.
SI
Siddhu
Frontend Developer
The user interface and the interactive itinerary experience.
BA
Bala
Integration, Testing & Evaluation
Integrates components, tests, and evaluates system performance.
RA
Ram
Optimization Algorithm
The itinerary optimization algorithm and scheduling logic.
Wanderwise · Team F2026-Team4 · Sprint 0
3
AG
Notes: Contributor: Ram (team roles).

## Slide 4
THE PROBLEM
Finding places is not building a trip
Discovery tools help you find good places, but the traveler still has to make them fit together.
General discovery platforms
Yelp, TripAdvisor, blogs, Reddit
Great at surfacing restaurants, attractions, and reviews
Leave distance, opening hours, cost, and energy to you
You still assemble the day yourself, and backtrack
Output: a list of individual places
Our personalized planner
One feasible itinerary for one traveler
Uses interests, dates, budget, start point, walking tolerance
Chooses a set of places that actually works together
Respects distance, hours, cost, time, and effort
Output: a feasible plan for one person
Hypothesis: two travelers in the same city should receive visibly different itineraries, not the same “top-10” list.
Wanderwise · Team F2026-Team4 · Sprint 0
4
Notes: Contributor: Sid (problem statement & the gap).

## Slide 5
OUR APPROACH
Why an LLM alone isn't enough
What the language model does well
Understands requests in plain language
Extracts preferences into structured constraints
Explains why a place was chosen or a trade-off made
Interprets edits: “move the museum to Thursday”
What it cannot guarantee
Current opening hours or temporary closures
Live prices, transit disruptions, or availability
That the information is factual, not hallucinated
That the full day respects every time & cost constraint
LLM = language interface · verified data + optimizer = source of truth for the itinerary
Wanderwise · Team F2026-Team4 · Sprint 0
5
Notes: Contributor: Sid (LLM role vs. verified data + optimizer).

## Slide 6
WHAT WE'RE BUILDING
What the project is
A web app that turns a destination and a person's tastes into a realistic, day-by-day itinerary the traveler can reshape in plain language. Three parts do three different jobs:
Trained model
A learning-to-rank model we train scores places for this specific traveler. The heart of the project.
Optimizer
Deterministic code packs the top picks into a schedule that respects hours, travel, budget, and pace.
Language model
The LLM turns free text into preferences and writes the “why we picked this” explanations.
Preferences
>
Rank (ML)
>
Schedule
>
Itinerary
>
Edit & re-plan
Personalization means two travelers in the same city get different plans, not the same top-10 list.
Wanderwise · Team F2026-Team4 · Sprint 0
6
Notes: Contributor: Ali (project description). Frames the app on the 'trained model ranks, optimizer schedules, LLM does language' design.

## Slide 7
PERSONA 1
Budget-Conscious Student Traveler
Arjun Mehta
Budget-Conscious Student Traveler
Age: 24
Education: MSc Computer Science (in progress)
Hometown: Pune, India
Family: Single
Occupation: Grad student & part-time TA
“I want to explore the city without exceeding my budget or wasting time between places.”
GOALS
Stay within a fixed trip budget
Still see the important attractions
Cut travel time between stops
FRUSTRATIONS
Generic plans suggest costly activities
Recommended places are far apart
Prices and hours are often outdated
What our app must provide: Budget-aware ranking · Verified hours & costs · Walking limit
Arjun travels between semesters on a tight budget. He researches for hours across blogs and maps but still ends up backtracking and overspending. He wants a plan that respects his budget and keeps each day efficient, so he sees more with less stress.
Wanderwise · Team F2026-Team4 · Sprint 0
7
Notes: Contributor: Bala (personas draft)

## Slide 8
PERSONA 2
Parent Planning a Family Vacation
Sarah Johnson
Parent Planning a Family Vacation
Age: 38
Education: BBA, Marketing
Hometown: Chicago, USA
Family: Married, two kids (7 & 10)
Occupation: Marketing manager
“I want my family to enjoy the trip without rushing, walking too much, or missing breaks.”
GOALS
Find activities for kids and adults
Keep each day comfortable and flexible
Reduce travel between attractions
FRUSTRATIONS
Generic plans pack in too many activities
Kids get tired on long walks
One delay derails the whole day
What our app must provide: Family-friendly filters · Meal & rest breaks · Easy re-planning
Sarah plans the family's one big trip each year, juggling two kids with different energy levels and a partner who hates rushing. She needs a realistic, flexible plan with built-in breaks that she can adjust on the fly when the day runs late.
Wanderwise · Team F2026-Team4 · Sprint 0
8
Notes: Contributor: Bala (personas draft)

## Slide 9
PERSONA 3
Traveler with Limited Mobility
Michael Thompson
Traveler with Limited Mobility
Age: 63
Education: B.Ed, History
Hometown: Manchester, UK
Family: Married
Occupation: Retired secondary-school teacher
“I need to know my itinerary is physically manageable before I begin the trip.”
GOALS
Visit historical & cultural sites
Avoid long walks and rushed days
Get dependable accessibility details
FRUSTRATIONS
Generic plans assume long walking ability
Accessibility information is often missing
Crowded schedules cause exhaustion
What our app must provide: Accessibility filters · Shorter routes & rest time · Confidence warnings
Michael loves history and museums, but a knee condition limits how far he can walk in a day. He avoids booking trips because he can't tell in advance whether a plan will be manageable. He needs walking limits respected and honest warnings when accessibility data is uncertain.
Wanderwise · Team F2026-Team4 · Sprint 0
9
Notes: Contributor: Bala (personas draft)

## Slide 10
TECH STACK
Technologies
Languages
Python 3.11
TypeScript
Backend & API
FastAPI
uvicorn
Pydantic
Machine Learning & Data
LightGBM (learning-to-rank)
NumPy
OpenStreetMap / Overpass
Frontend
React
Vite
LLM
Ollama (local model)
Dev, CI & Testing
GitHub + Actions (CI)
uv · make
pytest · vitest
SQLite
Wanderwise · Team F2026-Team4 · Sprint 0
10
Notes: Contributor: Ali (technologies). ML highlighted per the professor's 'train a model' requirement.

## Slide 11
THE ALGORITHMS
Algorithms
Learning-to-Rank
LightGBM / LambdaRank: a gradient-boosted-tree model we TRAIN to score how well each place fits a traveler.
Itinerary Optimization
Greedy insertion evolving toward a TOPTW scheduler: packs top-ranked places under time, hours, budget & walking limits.
Ranking Evaluation
NDCG@k and Precision@k, compared against popularity, a hand-coded scorer, and an LLM-only baseline.
Distance & Routing
Haversine estimate as a fast baseline, validated against real OSRM walking times.
Preference Extraction (NLP)
The LLM parses free text into a structured, schema-validated traveler profile.
Wanderwise · Team F2026-Team4 · Sprint 0
11
Notes: Contributor: Ali (algorithms). Core = trained learning-to-rank + itinerary optimization.

## Slide 12
TIMELINE
Project Schedule
Four sprints from foundation to a functional MVP. Team meets weekly (in class + online), with async coordination on WhatsApp.
Sprint 0
Sep 1 – Sep 21
Project Foundation
Problem, personas, MVP definition, schedule, working agreement
Sprint 1
Sep 21 – Oct 19
Backlog & First Functionality
User stories & acceptance criteria, test cases, backlog, first working app
Sprint 2
Oct 19 – Nov 16
Technical Deep-Dive
Architecture, draft technical paper, trained model on real data, more features
Sprint 3
Nov 16 – Dec 14
Functional MVP & Finalization
Functional MVP, final paper, deployment & user manuals, demo
Each sprint ends with a working deliverable, a recorded review, a retrospective, and an updated wiki.
Wanderwise · Team F2026-Team4 · Sprint 0
12
Notes: Contributor: Ram (project schedule). Added meeting cadence (rubric asks how often the team meets).

## Slide 13
SCOPE
Minimum Viable Product
The smallest product a traveler can actually use end-to-end: One city, real data, a real plan.
In the MVP
Enter destination, dates, interests, budget, pace
Preferences turned into a structured traveler profile
Candidate places retrieved for the city
A TRAINED model ranks places for that traveler
Optimizer builds a feasible day-by-day itinerary
Itinerary shown with times, cost, and reasons
Feedback adjusts the recommendations
Not in the MVP
Login / accounts / password recovery
Booking or payments (we recommend, not transact)
Multi-city trips in one itinerary
Native mobile apps
Wanderwise · Team F2026-Team4 · Sprint 0
13
Notes: Contributor: Ali (MVP). Matches Deliverable-0's MVP-definition requirement.

## Slide 14
HOW WE WORK
Team Working Agreement
1
Communication
WhatsApp for day-to-day updates, questions, and coordination.
2
Online Meetings
Zoom for sprint planning, progress, and problem-solving.
3
In-Person
Face-to-face when we need hands-on group work.
4
GitHub
Branch → PR → review → merge; everyone contributes.
5
Accountability
Own your tasks; commit work ≈ 48h early, not an hour before.
6
Collaboration
Support each other on integration and testing; we remind, no offense taken.
Wanderwise · Team F2026-Team4 · Sprint 0
14
Notes: Contributor: Ram (team working agreement). Word + PDF exports linked on the wiki.

## Slide 15
SPRINT 0 RETROSPECTIVE
Retrospective
What went well
Team formed and roles agreed quickly
Repo, CI, and a working skeleton are up
Clear, shared understanding of the design
What to improve
Even out early workload across all six
Lock deliverables earlier, not near deadline
Tighten our commit / PR review rhythm
Action items for Sprint 1
Add “definition of done” to every story
Set a mid-sprint check-in each week
Done as a group. The two action items become tasks in the Sprint 1 backlog.
Wanderwise · Team F2026-Team4 · Sprint 0
15
Notes: Contributor: Ali (retrospective template). TEAM must finalize this together in the recorded group retro

## Slide 16
AI USAGE
AI Disclosure
What we used it for
Every slide with a different theme, font, layout.
Cohesive presentation (Single color palette, font pairing, slide design).
Persona Images
How we used it
Formatting, design, image generation
Reviewed and edited by each member.
Tool used: Claude and Gemini
Wanderwise · Team F2026-Team4 · Sprint 0
15
Notes: Contributor: Ali (retrospective template). TEAM must finalize this together in the recorded group retro

## Slide 17
PROJECT LINKS
Group Wiki Page
The wiki is the single home for every deliverable: description, team, design, personas, sprints, and artifacts.
Group Wiki
github.com/htmw/F2026-Team4/wiki
Code Repository
github.com/htmw/F2026-Team4
Wanderwise · Team F2026-Team4 · Sprint 0
16
Notes: Contributor: Ali (wiki + links).